# NAME: COLLINS KWASI ADU

# Test Plan: Product Store Web App

# 1. Introduction and Objectives

This document presents a comprehensive test plan for the user interface of the Product Store Web Application (DemoBlaze), a feature-rich e-commerce platform designed to enable customers to browse, select, and purchase products online. The primary objective is to define a structured approach to validate the functional, non-functional, and security aspects of the Product Store Web App against its specified requirements, using an end-to-end automated QA pipeline.
The goals are to detect defects early and ensure continuous quality, validate all user journeys, including homepage, cart, checkout, and contact flows, and to demonstrate modern QA practices (BDD, CI/CD, containerization, performance, and security testing).

# 2. Test Scope

The scope of testing includes both functional and basic non-functional aspects of the Swag Labs Web App.

Key functional modules to be tested include:

- Homepage product listing and navigation.

- Product detail navigation.

- Cart management (Add, remove, quantity update, cart total).

- Order placement with input validation.

- Contact form validation and submission.

Non-functional testing will focus on:

- Performance and load handling (JMeter).

- Basic automated security scanning (OWASP ZAP).

- Cross-browser verification (Chrome, Edge).

- Pipeline reporting and traceability (Allure + Jira/Xray).

Out of Scope:

- Payment Gateway integration and backend validation of orders.

- Shipping and analytics integrations.

- Mobile app version of the Product Store.

# 3. Test Approach

The testing will be conducted through a combination of automated functional, performance, and security testing, all integrated within a CI/CD pipeline to ensure early feedback and continuous quality. The approach includes the following key activities:

- Analyze User Stories and Acceptance Criteria to Derive test Scenarios: Each user story provided for the Product Store application (homepage, cart, place order, and contact form) will be carefully reviewed. The acceptance criteria within each story will serve as a guideline for deriving detailed test scenarios. This ensures that the test cases reflect actual customer workflows, align with business goals, and capture both typical and edge cases (e.g., invalid inputs, boundary conditions).

- Develop BDD Feature Files and Step Definitions: Business requirements will be translated into Cucumber feature files written in Gherkin syntax. Each feature will represent a user story, and scenarios will describe real-world interactions. Step definitions in Java will be implemented using Selenide/Selenium WebDriver, ensuring maintainability, readability, and reusability of test code.

- Automation and Execution of Test Cases: Automated test cases will cover smoke, regression, and negative testing. Execution will be data-driven using external datasets (CSV/JSON) to simulate different user inputs, such as valid/invalid customer details in checkout forms and multiple product selections in the cart. Automated execution will replicate user flows such as navigating through the homepage, adding items to the cart, completing orders, and submitting the contact form.

- Cross-Browser Validation: Automated tests will be executed on Google Chrome and Microsoft Edge to ensure consistent behavior across supported browsers. Rendering issues, broken links, and layout differences will be captured and reported.

- Performance Testing with JMeter: A dedicated JMeter test plan will be developed to simulate concurrent user activity (50–100 virtual users) across critical flows such as homepage access, cart operations, and order placement. Key performance metrics such as response time, throughput, and error rates will be measured to identify potential bottlenecks.

- Security Testing with OWASP ZAP: An automated OWASP ZAP baseline scan will be integrated into the pipeline to detect common web application vulnerabilities (e.g., SQL injection, XSS, insecure headers). Scan results will be analyzed, documented, and shared with the development team for remediation.

- CI/CD Workflow Integration: All automated tests will be executed in a GitHub Actions/Jenkins pipeline. The workflow will include:

- Code Checkout from Git.

- Application build and containerization with Docker.

- Execution of smoke, regression, performance, and security tests.

- Automatic publishing of results using Allure.

- Notifications via Slack to stakeholders.

- Defect Management and Traceability: All test cases and automated results will be linked to Jira/Xray for complete traceability. Defects identified during test execution will be logged in Jira with severity and priority ratings. Daily triage meetings will ensure the quick resolution of critical issues.

This structured approach ensures end-to-end validation of the Product Store application while maintaining continuous quality feedback through automation and reporting.

# 4. Types of Testing

- Functional Testing:

- Homepage product display and navigation.

- Add/remove products to/from cart.

- Dynamic cart total updates.

- Place order flow with input validations.

- Contact form validation (name, email, message).

- Non-Functional Testing

- Load testing (e.g., 50-100 concurrent users with JMeter),

- Cross-browser rendering on Chrome and Edge.

- Vulnerability scanning for OWASP Top 10 basics.

- Usability checks for navigation consistency.

# 5. Test Environment

- Application URL

- https://www.demoblaze.com/

- Supported Browsers

- Google Chrome (latest).

- Microsoft Edge

- Network

- Stable Wi-Fi

- Mobile data networks.

- Data Sets

- Dummy customer details for order placement.

- Sample contact form inputs.

- Product data as provided on homepage (static AUT dataset).

- Devices

- Windows 11 HP EliteBook 745 G3

# 6. Risk Analysis and Mitigation

- Risks:

- Inconsistent UI behavior across browsers.

- Cart total miscalculations or data sync issues.

- Checkout form not handling edge cases or input validation.

- Security scan false positives or missed vulnerabilities.

- Mitigation:

- Execute smoke + regression on multiple browsers.

- Automate cart validation with multiple data-driven test cases.

- Apply boundary value and negative tests for input fields.

- Use OWASP ZAP baseline scan in every pipeline run.

# 7. Test Resources

- Test Manager:

- Oversees planning and execution.

- QA Engineers:

- Write Cucumber scenarios.

- Implement Selenide tests.

- Design JMeter scripts.

- Develop and execute test cases and log defects.

- Testing Tools:

- IntelliJ IDEA.

- Maven

- Docker for containerization

- GitHub for version control.

- GitHub Actions

- Cucumber

- Selenide/Selenium

- Jira/Xray

- Allure

- JMeter

- OWASP ZAP

# 8. Test Design Techniques

- Equivalence Partitioning: This technique will be used to divide input data into logical groups where the system is expected to behave in the same way. By testing one value from each partition, redundancy is reduced while ensuring full coverage.

- Boundary Value Analysis: This focuses on testing the edge cases of user interactions, such as cart functionality. For example, validating the behavior of a cart with 0, 1 and many items. It will also test the order form with empty vs max-length fields.

- State Transition Testing: This technique will validate application behavior based on different states and transitions between them. Each state change will be tested to ensure proper flow, data retention, and business logic consistency.

- Data-Driven Testing: This technique will be applied to ensure flexibility and maintainability of test execution by externalizing test data. Test cases will be executed with different datasets pulled from CSV/JSON files.

# 9. Test Estimation and Schedule

- Day 1: Test Planning & Test Case Documentation.

- Day 2: BDD Feature Files + Automation Script Development.

- Day 3: Regression suite implementation + Docker setup.

- Day 4: JMeter performance testing + OWASP ZAP Security Scans.

- Day 5: CI/CD Pipeline Setup, Jira/Xray Integration, Final Review, Defect Retesting & Reporting.

# 10. Communication Plan

- Daily QA team Stand-ups: These are short team meetings to review testing progress, identify blockers, and align day-to-day tasks.

- Instant Communication Channels: Slack or email will be used for urgent updates, critical defect escalation, and quick clarifications.

- End-of-cycle Review Meetings: Formal meetings involving QA, development, and product teams to review the test summary, defect trends, lessons learned, and obtain final sign-offs.

# 11. Defect Management Process

- Defects logged in Jira, linked to test cases in Xray.

- Lifecycle: New → Open → In Progress → Retest → Closed.

- Priority based on severity and business impact.

# 12. Test Deliverables

Deliverables are essential outputs that document and support the testing lifecycle. The following will be produced.

- Approved UI Test Plan Document.

- BDD feature files + step definitions.

- Automated Test Scripts (Selenide).

- Dockerfile for containerized execution.

- JMeter performance test plan.

- ZAP security scan report.

- Allure Report

- Final QA summary report

# 13. Test Entry Criteria

- Approved Functional and Non-Functional Requirements: All functional and non-functional requirements, including user stories and acceptance criteria, must be reviewed and signed off to ensure clarity and testability. The AUT should reflect the expected features for homepage, cart, checkout, and contact flows.

- Test Environment Fully Set Up: The AUT must be deployed and accessible on the test environment. Supported browsers (Chrome, Edge), IDE (IntelliJ), and necessary dependencies (Maven/Gradle, Docker) should be fully set up.

- Test Data Availability: Required datasets like customer details, product inputs, and contact form data should be prepared and verified for use in automated and data-driven tests.

- Pipeline Readiness: CI/CD environment (GitHub Actions) must be configured to support automated builds, test execution, and reporting.

# 14. Test Exit Criteria

- Execution of 95%+ of test cases with ≥85% pass rate: At least 95% of all planned test cases must be executed to ensure broad coverage of the Product Store’s critical features. A minimum of 85% of executed tests must pass, confirming that the application meets the required quality threshold under both functional and non-functional conditions.

- Closure of Critical/High Defects: All defects classified as critical or high severity must be resolved and retested successfully. Any remaining medium/low defects should have documented workarounds or agreed deferrals.

- Delivery of all testing artifacts and reports: All required artifacts, including the approved Test Plan, automated BDD feature files, regression test scripts, JMeter performance reports, ZAP security scan results, and Allure/Xray execution reports must be completed and delivered.

- Stakeholder Sign-off: Final review must be conducted with the QA, development, and product teams, with sign-off obtained to confirm that exit criteria are met and the system is ready for release.