# NAME: COLLINS KWASI ADU

# Test Strategy Report: E-Commerce QA Automation Project

# 1. Introduction

The E-Commerce QA Automation project is designed to ensure the quality, reliability, and security of an online retail platform. The system enables users to browse products, add them to a cart, complete checkout, and manage orders. Our testing approach leverages Selenide for UI automation, Cucumber for BDD, and incorporates security and performance testing using OWASP ZAP and JMeter. Test management and traceability were implemented through Jira with Xray, providing end-to-end visibility from requirements to execution.

# 2. Test Objective

The primary objective of this test strategy is to define a structured approach to validate the Demoblaze web app against its specified requirements. The goal is to:

- Verify core e-commerce functionalities (login, product catalog, cart, checkout, order history).

- Validate workflows using Cucumber BDD scenarios to align with business requirements.

- Ensure system security against vulnerabilities such as XSS, SQL injection, and insecure authentication.

- Evaluate system performance under expected and peak load conditions.

- Deliver a reliable automation pipeline integrated with CI/CD and Jira Xray for continuous quality feedback.

# 3. Test Scope

The scope of testing includes functional testing of core modules (homepage, add-to-cart, contact, and checkout), UI test automation using Selenide, end-to-end business flow validation via Cucumber scenarios, Security testing using OWASP ZAP (DAST approach), Performance/load testing with JMeter, Test management, execution tracking, and reporting via Jira + Xray.
Out of scope: Mobile native app testing, Payment gateway certification (handled by third-party vendors), and Legacy system integration tests.

# 4. Testing Approach

We will follow an iterative testing approach aligned with the Agile SDLC model. Each sprint will involve continuous testing with an emphasis on automated regression suites ran on every commit through GitHub Actions with results synced into Jira Xray. 
Key testing techniques include:

- Functional/UI Testing: Automated with Selenide + JUnit, following Page Object Model for maintainability.

- BDD Testing: Feature files written in Gherkin, executed with Cucumber + Selenide steps, tracked in Xray.

- Security Testing: OWASP ZAP scans triggered locally and in CI for critical workflows. Reports stored in Jira.

- Performance Testing: Load and stress scenarios created in JMeter simulating concurrent users and checkout flows, with reports uploaded to Jira for tracking.

# 5. Test Type and Levels

Test Types:

- Functional Testing: Smoke, Regression, End-to-End.

- Non-Functional Testing: Security, Performance, Usability

Test Level:

- System Testing: UI and functional coverage via automation.

- Acceptance Testing: Cucumber BDD scenarios reviewed with stakeholders, tracked in Xray.

# 6. Test Environment

- Web Browsers: Chrome (latest), Firefox, Edge.

- Environments: Dev, QA/Staging (CI-integrated), Prod-like simulation.

- Test Data: Managed via JSON/CSV test data loaders.

- Security Setup: OWASP ZAP proxy for scanning test/staging environments.

- Performance Setup: JMeter with cloud-based load simulation.

- Test Management: Jira Xray for test case execution, traceability, and defect linkage.

# 7. Test Deliverables

- Automated test scripts (Selenide + Cucumber).

- Feature files (BDD scenarios).

- Jira Xray Test Plans and Test Executions.

- Requirements-to-Test Traceability Matrix in Xray.

- Security scan reports (OWASP ZAP).

- Performance test reports (JMeter graphs & metrics).

- CI/CD pipeline.

- Allure reports.

- Final Test Summary Report.

# 8. Roles and Responsibilities

- QA Lead: Oversees testing strategy and execution, manages Jira Xray dashboards.

- Automation Engineers: Develop and maintain Selenide + Cucumber framework, sync results with Jira Xray.

- Developers: Perform unit tests, fix issues.

- Security Analyst: Conduct OWASP ZAP scans, triage vulnerabilities in Jira.

- Performance Engineer: Create and execute JMeter load tests, upload reports to Jira.

- Product Owner/BA: Review BDD scenarios and validate acceptance tests tracked in Xray

# 9. Test Estimation and Schedule

- Day 1: Test Planning, Jira Xray setup, framework & environment configuration.

- Day 2: Feature file design, Selenide step definitions, initial automation runs.

- Day 3: Security testing with OWASP ZAP, log vulnerabilities in Jira.

- Day 4: Performance testing with JMeter, capture metrics & upload reports.

- Day 5: Regression & UAT execution, consolidate results, final test summary & sign-off

# 10. Risk Analysis and Mitigation

Risks:

- Flaky tests due to dynamic UI elements.

- Limited time for full load testing.

- Security findings delaying release.

- Xray integration errors affecting reporting accuracy

Mitigation:

- Stabilize automation with explicit waits & retries.

- Run smaller performance tests incrementally.

- Prioritize vulnerabilities by severity and fix critical issues first.

- Perform dry runs in Jira Xray to validate execution reports before sign-off.

# 11. Defect Management Process

- All defects logged in Jira with severity and priority labels.

- Linked test cases and executions in Xray for full traceability.

- Lifecycle: New → In Progress → Resolved → Retested → Closed.

- Daily triage meetings will be held with stakeholders.

# 12. Entry and Exit Criteria

Entry Criteria:

- Stable build deployed to QA.

- Test data and environment ready.

- Feature files reviewed and approved.

- Jira Xray Test Plan created for the sprint.

Exit Criteria:

- 90% automation coverage of critical flows

- All critical/major defects resolved or deferred with approval.

- Security scan shows no High/Critical vulnerabilities.

- Performance test meets SLA (avg response <2s, 95th percentile <3s).

- All planned tests executed and marked in Jira Xray.

# 13. Metrics and Reporting

- Test Execution Progress (% passed/failed/skipped) in Jira Xray.

- Defect Density and Defect Leakage.

- Automation Coverage (UI regression vs manual).

- Mean Time to Fix Defects.

- Security Vulnerability Counts by Severity.

- JMeter throughput and response time reports.

- Xray dashboards and traceability matrices for stakeholder reporting.

# 14. Tools and Automation Strategy

- Test Management: Jira with Xray plugin (test case design, execution tracking, traceability).

- Automation Framework: Selenide + Cucumber + JUnit 5 + Allure.

- Security Testing: OWASP ZAP.

- Performance Testing: Apache JMeter.

- CI/CD: GitHub Actions pipeline with automated test runs feeding results into Jira Xray.

# 15. Compliance and Standards

Testing will ensure the system complies with relevant agricultural regulations, including:

- OWASP Top 10 compliance for web app security.

- Best practices for performance benchmarking (load, stress, spike).

- ISO/IEC/IEEE 29119 alignment for structured testing.

- BDD alignment with business acceptance criteria in Jira Xray.